## Slide 1: Summary of G3 work to date
Fabrizio Baordo
Jin Lee
Susan Rennie

## Slide 2
Working
Working, not fully resolved
Not working, in progress
Not started/tested
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above

## Slide 3: Overview
Only running update suite to start with
Primary suite u-aa116 developed by everyone
Based on PS36 prototype mi-ae510 (at u-aa115)
OPS/VAR/Surf 32
  VAR from trunk (@112 or later)
  OPS from Xiao's branch for now
  Surf patched version from Imtiaz
UM 10.1

## Slide 4: Common Development approach
From rosie go:
1) Checkout suite  to create your local working copy of u-aa116
2) Copy Suite  to create your suite (new trunk under share repository + local working copy), e.g. u-aaNNN
The approach can be simplified as follows:
Development and testing within your suite (u-aaNNN)
Discuss/Review/Approval of changes in your suite (u-aaNNN) with other team members
Commit changes back to u-aa116 and notify other member that an update of the control suite is available
At any time of the development phase:
u-aa116 (trunk, control)
u-aaXXX (trunk)
All testing done considering 1 basedate (YYYYMMDDHH) as a fixed reference (install_cold) to run 1 full assimilation cycle (OPS/VAR/SURF/UM)
"svn merge" to bring changes from other developers into your suite
"svn merge" to bring your changes into the control suite

## Slide 5: Suite-level changes
Use a site variable "bom" to identify local changes
In suite*rc, insert extra bufr tasks (get bufr, bufr2odb replacing metdb2odb) via if {site} clause
Create new apps with suffix "_bom" for any tasks with changes
Comment out UK computing directives, add in PBS directives.
Add pre-scripting (modules etc.) to set up UM runtime environment

## Slide 6
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
Install cold: Not all components available yet
e.g. control files. Aim is to use JASMIN mirror on raijin, if archived on JASMIN. Otherwise put in MOSRS?
Install start data: UK cold start files can be copied from MASS via JASMIN and archived locally. Manually at present.
Install ostia: Can get UK versions from MASS via JASMIN.
Alternatives, get files archived on JASMIN or use our own.
ENGL cold start files need to be sourced similarly.

## Slide 7
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
Surf tasks
Issue with reading very large ASCAT files. A source code change is necessary.
We don’t have the latest Jules input files, so the Surf EKF has only ¼ of perturbations in suite.
Otherwise runs okay.

## Slide 8
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
UM tasks
Reconfiguration and forecast run ok
Specification of ulimit in suite required.
Upgrade recon wrapper script from later suite (u-aa437) as it is portable

## Slide 9
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
OPS tasks
BGE tasks run ok
CreateODB program testing in progress
Bufr files require changes (Tan helping)
Most ob types don’t work straight off.
Process tasks expected to work with min changes
Stem tests being created
New task to get bufr files from local archive, install in suite with appropriate renames. May require further updates to cover filename variations.

## Slide 10
From Xiao's branch:
https://code.metoffice.gov.uk/svn/ops/main/branches/dev/yixiao/r175_bom_nci/
Fabrizio's branch merged with Susan's
https://code.metoffice.gov.uk/svn/ops/main/branches/dev/fabriziobaordo/r272_ops_at_bom
https://code.metoffice.gov.uk/svn/ops/main/branches/dev/susanrennie/r379_nci_stemtests/
Fabrizio's r272_ops_at_bom contains the updated version of roses-stem tasks for ODBCreate tasks:
Susan:
rose-stem/app/ops_createbufrdirodb_nci_aircraftsonde_global
rose-stem/app/ops_createbufrdirodb_nci_gpsro_global
rose-stem/app/ops_createbufrdirodb_nci_mtsatclear_global
rose-stem/app/ops_createbufrdirodb_nci_satwind_global
rose-stem/app/ops_createbufrdirodb_nci_surface_global
Fabrizio:
rose-stem/app/ops_createbufrdirodb_nci_atms_global
rose-stem/app/ops_createbufrdirodb_nci_iasi_global
rose-stem/app/ops_createbufrdirodb_nci_airs_global
rose-stem/app/ops_createbufrdirodb_nci_atovs_global
ODBCreate task Status

## Slide 11
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
VAR tasks
Tested using UKMO varobs and cx files, with own UM files.
Ran with no issues.

## Slide 12
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
Archiving
Not started
Looking at using moo commands in suite to run own archiving

## Slide 13
Install start data
UM fcst cold
Surf smow
Recon cold
Surf seaice/sst
Install cold
Install ostia
OPS BGE
UM recon LS screen
UM recon ls n216
UM recon LS n108
VAR anal n216
VAR anal n108
OPS BGE screen
OPS BUFR to ODB
OPS process
Get BUFR
OPS process screen
VAR anal screen
Surf EKF
Surf UM JULES
Surf JULES
Surf ASCAT EKF
Build UM
Prep build UM
Install ostia
UM fcst
ARCHIVE
ODB to ODB2
Process Analysis (mergeback ODB)
VER
Cycle tasks as above
VER/verification
Not started. Discussion needed.
Mergeback ODB and ODB2 archiving
Expect OPS parts to work easily.

## Slide 14: Conclusion
All discussions are linked to MOSRS/roses-u ticket #1 in the Ticket Summary.
  Tables of tasks to do are in the summary too.
Suite portability is a major discussion point.
Looking forward: upgrade to u-aa437 and see also nesting suite u-aa425 to see how UKMO is developing their suites.